## Slide 1: Status Update JCIT Meeting May 13, 2022

## Slide 2: Transaction Volume: 2/1/22 to 4/30/22
Chart: Envelopes Submitted Per Day (Thousands)
Tyler Modria | 1 | 2 | 55 | 1 | 1 | 1 | 3 | 1 | 1 | 3 | 4 | 2 | 2 | 46 | 2 | 2 | 1 | 1 | 5 | 1 | 1 | 1 | 2 | 1 | 1 | 25 | 4 | 1 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 5 | 3 | 5 | 1 | 2 | 1
Nationwide | 1 | 1 | 1 | 4 | 3 | 1 | 1 | 1
Program Continues to Thrive
Over 550k user accounts created
Over 40k envelopes processed daily
Averages more than $14 million collected for state/counties each month
JP Update
166 precincts across 43 counties live
14 active/pending engagements
Notes: Average over 105k JP filings per month (a little more than 9% of the overall volume)

## Slide 3: Redaction Utilization
Chart: Redaction Tool Usage
| May | June | July | Aug | Sep | Oct | Nov | Dec | Jan '22 | Feb | March | April
Redaction Tool Usage | 13919 | 14254 | 13550 | 13373 | 12196 | 12847 | 12130 | 13376 | 20054 | 21660 | 21763 | 19809
Solution has been utilized over half a million times
Over 20k monthly utilization average
  57+% increase from 2021
Service implemented and available within 3 EFSPs
  eFileTexas
  FileTime
  ProDoc
57.7% Increase

## Slide 4: Senate Bill 41 Update
eFileTexas contract allows Tyler to charge a $1 minimum convenience fee rate for situations like this
Implementing the $1 minimum convenience fee covers additional interchange fees that were a result of SB41
$1 minimum fee was implemented on May 1st as a short-term solution
Situation | Convenience Fee Rate
Convenience fee is < $1 | $1.00
Convenience fee is > $1 | 2.89% of total fee
Long-term solution: Tyler to become a Payment Facilitator (PayFac)
Operating as a PayFac will allow Tyler to collect the funds throughout the day and do a daily split/disbursement to the recipients (vs. by transaction), reducing the interchange fees assessed

## Slide 5: eFileTexas 2.0 - Project Update
User Acceptance Testing in progress; expect to complete by 6/3
End user training for filers begins early June
Cycle 1 Production cutover scheduled for 7/16/22
Cycle 2 Execution phase has started
  Development at 50%
Notes: Notable cycle 1 enhancements include – ECF 5.0, bulk review actions, chat-bot help for support, enhanced machine learning for redaction and efile analytics – our reporting and metrics dashboard solution

## Slide 6: eFile Analytics Product Rollout
Implementation Schedule
Wave 1 (State Admins and pilot group) l Live
Wave 2 (500K+ Population) | Live
Wave 3 (100K – 499K Population) | Live
Wave 4 (50K – 99K Population) | Live
Wave 5 (20K – 49K Population) - 5/19/2022
Wave 6 (< 20K Population) - 6/6/2022
Clint Ludwig, Tarrant County Clerk - Chief Deputy, on eFile Analytics:
“It has given me visibility into things that allows me to better manage my office. This includes:
being able to see how many envelopes are submitted for certain case types
the average clerk response time per filing
the amount of rejected filings and how they are broken down
The new solution gives me an opportunity to manage my staff more efficiently.”
Notes: Terry

## Slide 7: EFSP and EFM Migration to AWS
Chart: 
| Existing Portal | New Portal
Filing Volume through State-Provided Filing Portal | 0.6745 | 0.3255
Migration Tool: State-provided filing portal (EFSP)
Impacted User Community: Filers
Migration (Redirect) Date: 7/31-Production
Communications & Training: Outreach Campaign (6/13 – 7/29) consisting of:
iContact messages (multiple)
In-app notifications in existing portal
Live and recorded training sessions (multiple)
New & existing user notifications
Review application redirect
Migration Tool: eFiling Manager (EFM)
Impacted User Community: Third-Party Integrators
Migration Date: 7/6-Stage; 8/20-Production
Communications & Training:
EFM Compass Checks (multiple)
iContact messages (multiple)
Notes: EFSP Migration
EFSP v2022.5 contains usability improvements to major e-filing steps (filing details, service contacts page, new user registration)
Community outreach campaign will consist of recurring H5 End-Of-Life messaging to all end users (Important dates, FAQs, links to support articles and training opportunities)
EFSP end user training (both for clerks and filers) will run through the EFSP cutover date
EFM Migration
Leverage EFM Compass Checks to inform integrated partners of important dates and avenue for supporting necessary security changes
Ample runway for integrated partners to validate their security changes against stage, Cloud EFM
Production redirect occurs during maintenance window on 8/20
Revert to Tyler Databank hosted EFM if AWS EFM cutover unsuccessful

## Slide 8: re:SearchTX Update
Chart: Users
| 2019-01 | 2020-02 | 2021-01 | 2021-04 | 2021-08 | 2022-03 | 2022-05
Clerks | 553 | 1198 | 1516 | 1569 | 1650 | 1835 | 1876
Judges | 202 | 235 | 684 | 692 | 703 | 730 | 735
Attorneys | 4039 | 8163 | 13092 | 14095 | 15209 | 17267 | 17894
Registered Users | 2299 | 22858 | 38870 | 40332 | 51199 | 55718 | 63258
Total | 7093 | 32384 | 54162 | 56688 | 68761 | 75550 | 83763
Legend
Clerk
Judges
Attorneys
Registered Users
Document Purchase Revenue
Integrated Courts - $106,893
Non-Integrated Courts - $347,656
Chart: Court’s Integration Status
| Integrated | Non-Integrated
Courts | 39 | 646
Option to add criminal data
*Many clerks want to retire local solutions but can’t until criminal data is permitted
Availability of Judgments/Orders
*Many attorneys find re:Search’s value limited, due to the lack of comprehensive records
Top Clerk Request
Top Legal Professional Request
Notes: Although user growth between August and November was only 1.5%, the growth of attorney users 6.5%.
6 new counties have asked for the inclusion of criminal records since our last meeting
  consistent with our legal professional community where the #1 request is "when will we get criminal data?", followed closely by "When will we get judgments and orders?", which speaks to the integration status. Right now, we only have ~6% of the courts integrated, but the UCMS project could help increase the number of integrated courts
In the last meeting it was asked to provide the document purchase revenue, which you can see from the bottom
  On average, integrated courts - $2,400 while non-integrated courts - $400.

## Slide 9: Questions?

## Slide 10: Appendix

## Slide 11: EFM and EFSP Migration to AWS
2022
EFSP Migration
EFM Migration
Today
May
Jun
Jul
Aug
EFSP v2022.5 Release
May 20
Install EFSP v2022.5 to Stage
May 23
Jun 13 - Jul 29
Community Outreach Campaign
Install EFSP v2022.5 to Production
Jun 25
Implement H5 Redirect to EFSP
Jul 31
Jul 11 - Aug 12
Live EFSP Training Sessions
Stage EFM Redirect
Jul 6
Jul 7 - Aug 19
Integrated Partner Validation
Production EFM Migration
Aug 20
2022
Key Dates
July 31 – EFSP redirect (all users will be migrated to new EFSP on this date)
August 20 – eFiling Manager (EFM) will be migrated to AWS GovCloud
Notes: EFSP Migration
EFSP v2022.5 contains usability improvements to major e-filing steps (filing details, service contacts page, new user registration)
Community outreach campaign will consist of recurring H5 End-Of-Life messaging to all end users (Important dates, FAQs, links to support articles and training opportunities)
EFSP end user training (both for clerks and filers) will run through the EFSP cutover date
EFM Migration
Leverage EFM Compass Checks to inform integrated partners of important dates and avenue for supporting necessary security changes
Ample runway for integrated partners to validate their security changes against stage, Cloud EFM
Production redirect occurs during maintenance window on 8/20
Revert to Tyler Databank hosted EFM if AWS EFM cutover unsuccessful

## Slide 12: Clerk Response Rates
Chart: Responses in Under 24 Hours
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
2020 | 0.919 | 0.9228 | 0.9289 | 0.9198 | 0.9341 | 0.9404 | 0.9207 | 0.9252 | 0.9142 | 0.926 | 0.9021 | 0.889
2021 | 0.9195 | 0.9019 | 0.9205 | 0.9027 | 0.9147 | 0.8998 | 0.9132 | 0.9074 | 0.908 | 0.8896 | 0.868 | 0.8921
2022 | 0.886 | 0.9008 | 0.915 | 0.9036
Clerks continue to review filings in a timely manner
90.13% of filings are processed in under 24 hours in 2022
Increase of 1.6% in filings processed in under 24 hours, since 2017
Marginal difference between integrated and non-integrated

## Slide 13: Clerk Response Rates – Last 3 Months
Chart: Responses in Under 24 Hours
| Feb | Mar | Apr
Top 10 | 0.89 | 0.9 | 0.89
AVG | 0.9 | 0.92 | 0.91
Others | 0.91 | 0.93 | 0.92
Response rates are similar between courts of different sizes
In 2021, 90% of all filings were accepted/returned for correction within 24 hours of submission

## Slide 14: JP E-Filing Volume
Chart: JP Filing Volume
| November | December | January '22 | February | March | April
JP Filing Totals | 109459 | 105174 | 103420 | 89533 | 115170 | 109369
Summary
105,000 Filings Per Month Average
Active Engagements:
  Scurry JP1 & 2
  Freestone JP1
  Chambers JP
  Bexar JP
  Wichita JP
  Taylor JP2
Future Engagements:
  Brazoria JP2-1
  Dallas JP3-2
  Milam JP1
  Gray JP 2 and 4
  Brown JP 1-4
  Ector JP3
  Lamar JP 5-1, 5-2
  Smith JP 1-5

## Slide 15: CMS Integration Status
Chart: Courts
| Manual Download | One-Way | Two-Way
Court of Appeals | 0 | 14 | 0
Court of Criminal Appeals | 0 | 1 | 0
Supreme Court | 0 | 1 | 0
JP Court | 11 | 4 | 161
Probate Court | 0 | 0 | 3
District Court | 35 | 56 | 181
County Court | 37 | 57 | 179
Total | 83 | 133 | 524
82% of offices live on eFileTexas are integrated w/ their Case Management Systems (543 out of 673)
Integration progress being made with CMS vendors:
  6 CMS vendors have established One-Way integration
  7 CMS vendors have established Two-Way integration

## Slide 16: Return for Correction Rates – Last 6 Months
Chart: Filings
| Nov | Dec | Jan | Feb | Mar | Apr
Filing Volume | 1066555 | 1002725 | 1079597 | 1029524 | 1245674 | 1113417
Top 10 | 0.0565 | 0.0599 | 0.0565 | 0.0569 | 0.0598 | 0.0581
Others | 0.0631 | 0.0599 | 0.0711 | 0.0637 | 0.0644 | 0.0609
Return for Correction rates average under 6% across the state
  National average is ~8%
Filers and Clerks alike, are comfortable with the e-filing process
*Tracking of top 10 counties (in population) began in September 2018

## Slide 17: TX E-Filing: JP
Summary
Legend
Live
Not Live
Dallam
Sherman
Hansford
Ochiltree
Lipscomb
Hartley
Oldham
Deaf Smith
Moore
Hutchinson
Roberts
Hemphill
Potter
Carson
Gray
Wheeler
Randall
Armstrong
Donley
Collings-
worth
Parmer
Lamb
Hale
Floyd
Motley
Cottle
Hardeman
Bailey
Castro
Swisher
Briscoe
Hall
Dickens
Crosby
Lubbock
Hockley
Cochran
Foard
Wilbarger
Wichita
King
Knox
Baylor
Archer
Young
Throck-
morton
Haskell
Stonewall
Kent
Garza
Lynn
Terry
Yoakum
Gaines
Dawson
Borden
Scurry
Fisher
Jones
Shackel-
ford
Stephens
Palo Pinto
Jack
Wise
Parker
Clay
Montague
Cooke
Denton
Collin
Grayson
Fannin
Lamar
Red River
Bowie
Cass
Marion
Harrison
Morris
Titus
Franklin
Delta
Hopkins
Hunt
Rains
Wood
Camp
Upshur
Gregg
Panola
Rusk
Tarrant
Dallas
Rock-
wall
Kaufman
Van
Zandt
Henderson
Ellis
Smith
Cherokee
Anderson
Navarro
Hill
Johnson
Hood
Somer-
vell
Shelby
Sabine
Newton
Orange
Jefferson
Chambers
Galveston
Brazoria
Matagorda
Calhoun
Aransas
Nueces
Kleberg
San Patricio
Kenedy
Willacy
Cameron
Hidalgo
Starr
Zapata
Jim Hogg
Brooks
Duval
Webb
La Salle
McMullen
Bee
Dimmit
Frio
Zavala
Maverick
Kinney
Uvalde
Medina
Jim Wells
Live Oak
Goliad
Victoria
Jackson
Wharton
DeWitt
Karnes
Wilson
Atascosa
Bexar
Refugio
Val Verde
Edwards
Real
Terrell
Sutton
Kimble
Bandera
Kerr
Kendall
Comal
Guadalupe
Hays
Brewster
Presidio
Pecos
Jeff Davis
Reeves
Culberson
Hudspeth
El Paso
Crockett
Schleicher
Menard
Andrews
Martin
Howard
Mitchell
Nolan
Irion
Tom Green
Reagan
Upton
Crane
Ward
Glasscock
Midland
Ector
Winkler
Loving
Sterling
Coke
Runnels
Taylor
Callahan
Eastland
Erath
Comanche
Coleman
Brown
Concho
Mc
Culloch
San
Saba
Lampasas
Mills
Hamilton
Burnet
Llano
Mason
Blanco
Gillespie
Williamson
Travis
Milam
Lee
Bastrop
Caldwell
Gonzales
Lavaca
Colorado
Austin
Washington
Burleson
Fayette
Waller
Brazos
Grimes
Madison
Robertson
Leon
Houston
Trinity
Polk
Tyler
Jasper
San Augustine
Angelina
San
Jacinto
Walker
Montgomery
Liberty
Hardin
Harris
Fort Bend
Bosque
Coryell
McLennan
Bell
Falls
Childress
Freestone
Limestone
Nacogdoches
166 precincts across 43 counties are live
6 active engagements
8 engagements pending
Note: Not all live counties are live with all precincts